**Weekly Report: 11/18/13 to 11/24/13**

|  |  |
| --- | --- |
| ***Member Name*** | ***Role(s)*** |
| Jeremiah Butler | Lead |
| Peter Magalhaes | Member |
| Kevin Palmer | Member |
| Ari Ushani | Member |

**Accomplishments**

|  |  |  |
| --- | --- | --- |
| jQuery XML parsing | Parse XML using jQuery to create usable forms | Jeremiah |
| Document-Software Development Plan | Create, share, and get started on the development plan document, submit draft to team lead | Kevin, Peter |
| Investigate XSLT | Research samples provided, and complete the bank scenario from an XML document into a HTML document. | Kevin, Peter |
| Organize Materials for Influence Meeting | Get the team informed about the meeting with Ken, a person who has outside influence using a similar product in the field for the Army | Peter |
| Document-Weekly Report | Document to be submitted weekly | Peter |
| RTM | Completed Requirements Traceability Matrix with csv export functionality | Jeremiah |

**Goals for the Next Week**

|  |  |  |
| --- | --- | --- |
| ***Task*** | ***Description*** | ***Assigned Member(s)*** |
| Document-Software Requirements | Collaborate enough information to complete section 3 of the document draft | Jeremiah, Ari |
| Document-Software Requirements | Collaborate and complete sections 4-5 | Peter, Kevin |
| Document-Software Development Plan | Revise and update the document for completion | Peter, Kevin |
| Code-Open Document Ability | Browse and open XML document | Ari |