**Weekly Report: 11/4/13 to 11/11/13**

|  |  |
| --- | --- |
| ***Member Name*** | ***Role(s)*** |
| Jeremiah Butler | Lead |
| Peter Magalhaes | Member |
| Kevin Palmer | Member |
| Ari Ushani | Member |

**Accomplishments**

|  |  |  |
| --- | --- | --- |
| ***Task*** | ***Description*** | ***Member(s) Involved*** |
| Document-Weekly Report | Document to be submitted weekly | Peter |
| Investigate XML-Schema | Continue brainstorming for a new XML schema to be implemented | Jeremiah, Ari |
| Familiarize with IDE | Setup sample HTML and jQuery form in Koding, and change homepage | Ari |
| Begin Javascript coding | Write code for Javascript submit function (alert with form info) | Ari |
| Document creation-Software Requirements | Create the document template, share it and assign sections to team members | Kevin |

**Goals for the Next Week**

|  |  |  |
| --- | --- | --- |
| ***Task*** | ***Description*** | ***Assigned Member(s)*** |
| Create XML Templates | This is to create a sample XML document from which we can analyze | Ari |
| Create Sample Schema and XML doc | To create a sample XML schema, for analysis, testing, and modeling. | Jeremiah |
| jQuery XML parsing | Parse XML using jQuery to create usable forms | Jeremiah |
| Document-Software Requirements | Collaborate enough information to complete section 3 of the document draft | Jeremiah, Ari |
| Document-Software Requirements | Collaborate and complete sections 4-5 | Peter, Kevin |
| Schedule Influence Meeting | Schedule a meeting with Ken, a person who has outside influence using a similar product in the field for the Army | Peter |
| Document-Weekly Report | Document to be submitted weekly | Peter |