## Slide 1
Interactive Lifecycle Document Development with Requirements Tracking
Naval Undersea Warfare Center Division Newport
Client: Mr. Michael Grimley
Team: Jeremiah Butler
Peter Magalhaes
Aria Ushani
Kevin Palmer
Computer Science Day 2014
Notes: Good morning, everyone. My name is Kevin, this is Jeremiah, Peter, and Ari. Our project was given to us by the Naval Undersea Warfare Center in Newport, RI. Our client, Mr. Grimley, requested us to create an Interactive Lifecycle Document Project Manager that incorporates Requirements Tracking.

## Slide 2: Problem
Currently using Microsoft Word to edit and create documents
Manually tracking each requirement in a database through each phase of development
Systems currently available are expensive, complex, and require a database
Notes: Developers at NUWC are currently using Microsoft Word to create and edit three specific lifecycle documents: Software Requirements Doc, Use Case, and Test Case document. They are then manually tracking each requirement by database integration. There already exists systems that are able to create, track, and design documents, but these software systems tend to be expensive, complex, and require a database. NUWC wanted the system to work locally without an internet connection in Internet explorer on windows 7.

## Slide 3: Challenges
Learning unfamiliar programming languages
Mechanism to track requirements through development, design, and testing without the use of a database
Simple, easy to use graphical interface
Prompt response from the system for the user
Auto-generated requirements traceability matrix
Exporting project information
Notes: * Learning new languages - getting over a learning curve. Integrating different languages together for flexible functionality
* Tracking Requirements without a database - had to find a local solution. - Generating a requirements traceability matrix
* No excessive latency in the program
* Exporting entire project as HTML or PDF

## Slide 4: Solution
Provide a structured XML document to keep track of requirements and information
A schema will be used to make sure all provided XML’s can be read
XSLT processing is used to present the information in a way that it is readable to anyone
A custom made javascript editor will present the transformed document to a user, who has no prior XML knowledge, so they can read it and make changes to the documentation

## Slide 5: Tools & Languages
Github
Google Drive
Rally
oXygen
Notepad++
Koding
HTA
JScript
CSS
XML, XSD, XSL

## Slide 6: Software Process
Planning
  Sept 13th through Oct 20th
  Estimated - 63 hours
  Actual - 76.5 hours
Design
  Oct 21st through Nov 27th
  Estimated - 54 hours
  Actual - 53 hours
Creation
  Nov 28th through March 14th
  Estimated - 53 hours
  Actual - 85 hours
Testing
  March 15th through May 1st
  Estimated - 38 hours

## Slide 7: Planning
Contact Customer
  Notify and introduce team
  Setup information transfer from team to client
Setup Tools
  Establish set of tools to be used
  Setup Github
  Setup Google Drive folder
  Setup and evaluate Koding
  Setup scrumDo
  Change to Rally
Meeting Log
  Create initial log
  Update as Necessary
Weekly Reports
  Create and share reports
Research of Languages
  Research HTML and Javascript
  Implement JS open XML and get values
  Style Javascript output of XML for readability
Documentation
  Create SRS template and share to members
  Assign sections to necessary members
  Fill out assigned section
  Create Vision doc template
  Update Vision doc

## Slide 8: Planning Burndown Chart

## Slide 9: Design
Interface Design
  Create Interface Templates
Update Documentation
  Update SRS to represent changes
  Software Development Plan
  Keep vision doc and meeting logs up to date
Construct Test Docs
  Create example RTM
  Research xml and schemas
  Create test xml's so coding can start
Influence Meeting
  Meeting with member of military who has used similar programs
  Material Organization
  Create Lists of Questions
  Document What was learned
Use Case Document
  Define UseCases
  Create Use Case diagrams

## Slide 10: Design Burndown

## Slide 11: Creation
Display XML to User
  Output XML nodeNames into table of contents
  Output XML nodeValues into preview pane
  Display tabs for access to other documents in project
  Change displayed output to XSLT result
Make XML editable
  Put preview into textarea
  Implement save method
  Implementation of isNewest tags
  Changes for XSLT
Create XML Schema
  Implement Schema for SRS, Use case, and Test case
  Implement Project schema
  Review with client
Create XML’s that follow schema
  Revise all XML's to assure they meet schema requirements
Create XSL
  Create XSL stylesheet for all XML's so they can be displayed to the User
  Edit XSL to include edit option
Make references between documents
  Edit schema to allow linking between XML's within a project
  Edit XSL to show links to User
Make RTM
  Make XSL to show RTM
Downloadable HTML output
  Make button to download HTML for uneditable viewing

## Slide 12: Creation Burndown

## Slide 13: Testing
Determine completeness of system
  Ensure all requirements of project are met
  Make necessary changes
Use Case Documentation
  Ensure all Use Cases are met
  Make Use Case document of what occurred using our system
Test Case Documentation
  Make Test Case document of what occurred using our system

## Slide 14: Changes
SCRUM Tools
  Started with scrumDo which was a nice scrum tool that allowed for Google incorporation and had an iPhone app. However it lacked some necessary features such as burndown graphs so we switched to Rally.
HTML to HTA
  Development was started using Koding which was a cloud based dev platform. After some work it was brought to our attention that our application should run without a web server. This problem was solved by converting our existing HTML code to HTA. HTA is a windows application that runs HTML code with access to the local file system.
JS to XSLT for view
  Originally we used javascript to create a recursive function to obtain all necessary node values. This function required a significant amount of time to complete (~20 seconds). After switching to XSLT, we were able to reduce that time to less than 1 second.

## Slide 15: Demonstration
Check out our sweet app bro

## Slide 16
Questions?
Computer Science Day 2013